Meeting Info

meeting_title: E-Commerce Platform Redesign Kickoff; date: 2026-03-18; time: 10:30 AM; location: Conference Room 3, Head Office Riyadh; facilitator: Omar Al-Shammari

Attendees

name: Omar Al-Shammari, role: Product Manager; name: Dina Khalil, role: Business Analyst; name: Saud Al-Harbi, role: Tech Lead; name: Maha Nasser, role: UX Designer; name: Walid Farouk, role: Client Representative

Agenda

Project overview and business objectives; Current platform pain points review; Proposed solution walkthrough; Team roles and responsibilities assignment; Project timeline and milestone discussion; Open discussion and Q&A

Discussion Summary

Omar initiated the meeting by presenting the business case for redesigning the e-commerce platform, emphasizing a 23% decline in mobile conversion rates over the past two quarters. Walid confirmed the client’s expectation for the new platform to be operational before the Ramadan sales peak in early 2027. Saud expressed concerns regarding the feasibility of the proposed six-month timeline due to the complexity involved in migrating the existing product catalog data. The team reached consensus that a phased approach would be more practical, with Phase 1 focusing on checkout optimization and enhanced mobile responsiveness. Maha introduced three preliminary UX concepts, and the team elected to proceed with the minimalist layout, which performed best in focus group testing. Dina observed that several functional requirements in the initial brief lacked clarity and requested a follow-up session with the client to define scope boundaries prior to finalizing the Business Requirements Document.

Decisions

Phased delivery approach adopted: Phase 1 by August 2026, Phase 2 by December 2026; Minimalist UX concept approved for development; Product catalog migration will run in parallel with new feature development; Weekly status meetings scheduled every Tuesday at 10:00 AM

Action Items

task: Prepare detailed Phase 1 scope document, owner: Dina Khalil, due_date: 2026-03-25, status: open; task: Schedule scope clarification session with client, owner: Omar Al-Shammari, due_date: 2026-03-22, status: open; task: Provide technical feasibility assessment for catalog migration, owner: Saud Al-Harbi, due_date: 2026-03-28, status: open; task: Deliver revised UX wireframes for Phase 1 screens, owner: Maha Nasser, due_date: 2026-04-01, status: open; task: Share meeting minutes with all stakeholders, owner: Dina Khalil, due_date: 2026-03-19, status: done

Next Meeting

The next meeting is scheduled for March 25, 2026, at 10:00 AM and will focus on scope clarification.

Notes

Walid requested that all deliverables be shared exclusively via the client portal rather than email. Saud flagged a dependency on DevOps team availability, which may impact the Phase 1 timeline.