MINUTES OF MEETING

Project 1

Date:   2026-03-18

Time:   10:30 AM

Location:   Conference Room 3, Head Office Riyadh

Facilitator:   Omar Al-Shammari

# Notes

Walid requested that all deliverables be shared via the client portal rather than email. Saud flagged a dependency on the DevOps team availability that may affect the Phase 1 timeline.

# Agenda

Project overview and business objectives

Current platform pain points review

Proposed solution walkthrough

Team roles and responsibilities assignment

Project timeline and milestone discussion

Open discussion and Q&A

# Attendees

## Omar Al-Shammari

Role: Product Manager

## Dina Khalil

Role: Business Analyst

## Saud Al-Harbi

Role: Tech Lead

## Maha Nasser

Role: UX Designer

## Walid Farouk

Role: Client Representative

# Decisions

Phased delivery approach adopted: Phase 1 by August 2026, Phase 2 by December 2026

Minimalist UX concept approved for development

Product catalog migration will run in parallel with new feature development

Weekly status meetings scheduled every Tuesday at 10:00 AM

# Action Items

## Prepare detailed Phase 1 scope document

Owner: Dina Khalil

Status: Open

Due Date: 2026-03-25

## Schedule scope clarification session with client

Owner: Omar Al-Shammari

Status: Open

Due Date: 2026-03-22

## Provide technical feasibility assessment for catalog migration

Owner: Saud Al-Harbi

Status: Open

Due Date: 2026-03-28

## Deliver revised UX wireframes for Phase 1 screens

Owner: Maha Nasser

Status: Open

Due Date: 2026-04-01

## Share meeting minutes with all stakeholders

Owner: Dina Khalil

Status: Done

Due Date: 2026-03-19

# Next Meeting

The subsequent meeting is scheduled for March 25, 2026 at 10:00 AM and will focus on clarifying outstanding scope boundaries in preparation for finalising the requirements document.

# Discussion Summary

Omar opened the meeting by presenting the business case for redesigning the e-commerce platform, highlighting a 23% drop in mobile conversion rates over the past two quarters. Walid confirmed that the client expects the new platform to be live before the Ramadan sales peak in early 2027. Saud raised concerns about the feasibility of the proposed 6-month timeline given the complexity of migrating existing product catalog data. The team agreed that a phased approach would be more realistic, with Phase 1 covering checkout optimization and mobile responsiveness. Maha presented three initial UX concepts and the team voted to proceed with the minimalist layout that tested best with focus groups. Dina noted that several functional requirements in the initial brief were vague and requested a follow-up session with the client to clarify scope boundaries before finalizing the BRD.