BUSINESS REQUIREMENTS DOCUMENT

Retail analytics market

Version:   2.0

Date:   2026-02-15

Author:   Sarah Ahmed

# Glossary

## Customer Lifetime Value

Definition: Projected revenue generated by a customer

## Segmentation Engine

Definition: Automated module grouping customers based on behavior

# References

Q4 Market Analysis Report

Internal Data Architecture Guidelines

# Stakeholders

## Sarah Ahmed

Role: Project Manager

## Sulaiman Khan

Role: Business Analyst

## Nora

Role: Client Representative

# Project Scope

## In Scope

Development of web-based dashboard

Integration with existing CRM systems

## Assumptions

Current data sources are reliable and accessible

## Constraints

Budget allocation and resource availability remain major constraints

## Out Of Scope

Redesigning legacy ERP system

# Risk Analysis

## Budget uncertainty with high impact and high likelihood

Impact: High

Likelihood: High

Mitigation: Phased rollout, contingency budget allocation

## Potential delays in data migration with high impact and medium likelihood

Impact: High

Likelihood: Medium

Mitigation: Contingency budget allocation

# Current Process

## Overview

The current manual reporting process through spreadsheets is plagued by delays and inconsistencies, hindering the organization's ability to make timely and informed decisions. The lack of automation and standardization in reporting contributes to errors, inefficiencies, and a general sense of frustration among stakeholders.

# Business Drivers

## Need For Change

The need for change stems from the lack of personalized engagement, which hinders meaningful interactions between customers and the organization. Outdated reporting dashboards further exacerbate this issue by failing to provide actionable insights that inform data-driven decision making.

# Document Control

## Authors

Sarah Ahmed

Sulaiman Khan

## Version History

Date: 2026-01-05  |  Changes: Initial draft version 1.0 prepared by Sarah Ahmed

Date: 2026-01-20  |  Changes: Updated to version 1.1 with additional market analysis

Date: 2026-02-15  |  Changes: Finalized version 2.0 after stakeholder feedback

# Executive Summary

## Problem

Declining customer retention rates, despite steady acquisition rates, pose a significant challenge to the organization's long-term growth strategy. The disparity between new customer gains and existing customer losses necessitates a comprehensive analysis of the underlying causes and implementation of targeted solutions to address this issue.

## Proposed Solution

The proposed solution involves the development of a centralized analytics platform, featuring automated customer segmentation capabilities and real-time dashboards. This platform will enable data-driven decision making by providing actionable insights into customer behavior and preferences. The automated customer segmentation functionality will facilitate targeted marketing efforts and personalized customer experiences. Real-time dashboards will provide stakeholders with timely access to key performance indicators, empowering informed business decisions.

## Company Description

The company operates in the retail analytics market, providing insights and data-driven solutions to support informed business decisions. Its focus is on the retail space, leveraging its expertise to drive growth and optimization for clients across the industry.

# Functional Requirements

## Generate dynamic sales reports

Priority: High

## Filter customer segments

Priority: Medium

## Export insights

Priority: Low

# Non Functional Requirements

## Security

Strong authentication, encrypted data storage

## Usability

Intuitive user interface suitable for non-technical users

## Performance

Handling at least 10000 concurrent users with minimal latency